Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 23 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-4039 |
| Project Name | AI Weather wise |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Hansika T |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application. | 1 | High | Hansika T |
| Sprint-1 |  | USN-3 | As a user, I can create a weather profile by selecting a default city. | 2 | Medium | Hansika T |
| Sprint-1 | Login | USN-4 | As a user, I can log into the application by entering email & password. | 1 | High | Hansika T |
| Sprint-1 | Weather Search | USN-5 | As a user, I can search for weather information by city name. | 3 | High | Hansika T |
| Sprint-1 | Location | USN-6 | As a user, I can select a location from the available city list. | 2 | Medium | Hansika T |
| Sprint-1 | API Integration | USN-7 | As a system, I can fetch current weather data from the weather data source. | 4 | High | Hansika T |
| Sprint-1 | Dashboard | USN-8 | As a user, I can view the main weather dashboard. | 5 | High | Hansika T |
| Sprint-2 | Current Weather | USN-9 | As a user, I can view current temperature and weather condition. | 3 | High | Sandhya Devi S |
| Sprint-2 |  | USN-10 | As a user, I can view humidity and wind speed. | 2 | Medium | Sandhya Devi S |
| Sprint-2 | Forecast | USN-11 | As a user, I can view upcoming daily weather forecast. | 4 | High | Sandhya Devi S |
| Sprint-2 |  | USN-12 | As a user, I can view rainfall and precipitation information. | 3 | High | Sandhya Devi S |
| Sprint-2 | Dashboard | USN-13 | As a user, I can view weather details using cards and simple charts. | 4 | Medium | Sandhya Devi S |
| Sprint-2 | History | USN-14 | As a user, I can view recently searched weather locations. | 2 | Low | Sandhya Devi S |
| Sprint-2 |  | USN-15 | As a user, I can refresh the latest weather information. | 2 | Medium | Sandhya Devi S |
| Sprint-3 | AI Prediction | USN-16 | As a user, I can view AI-based weather predictions using historical and current weather data. | 6 | High | Lavanya S |
| Sprint-3 |  | USN-17 | As a system, I can analyze weather trends for temperature and rainfall. | 4 | High | Lavanya S |
| Sprint-3 | Weather Alert | USN-18 | As a user, I can receive alerts for heavy rain or unusual weather conditions. | 4 | High | Lavanya S |
| Sprint-3 | Data Analysis | USN-19 | As a user, I can view analyzed weather trends and prediction results. | 3 | Medium | Lavanya S |
| Sprint-3 | Model Evaluation | USN-20 | As a system, I can evaluate prediction output using stored weather data. | 3 | Medium | Lavanya S |
| Sprint-4 | Dashboard | USN-21 | As a user, I can view AI prediction results through charts and graphs. | 4 | High | Sharmila S |
| Sprint-4 | Notifications | USN-22 | As a user, I can view weather alerts and notifications in the dashboard. | 3 | High | Sharmila S |
| Sprint-4 | History | USN-23 | As a user, I can view previous weather searches and prediction history. | 2 | Low | Sharmila S |
| Sprint-4 | Security | USN-24 | As a system, I can protect user login and stored profile information. | 3 | Medium | Sharmila S |
| Sprint-4 | Testing | USN-25 | As a development team, I can test major application functions before release. | 3 | High | Sharmila S |
| Sprint-4 | Release | USN-26 | As a user, I can use the completed weather application with all major features. | 5 | High | Sharmila S |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 3 Days | 23 Sep 2026 | 25 Sep 2026 | 20 | 25 Sep 2026 |
| Sprint-2 | 20 | 3 Days | 24 sept 2026 | 26 Sep 2026 | 20 | 26 Sep 2026 |
| Sprint-3 | 20 | 3 Days | 25 sept 2026 | 27 Sep 2026 | 20 | 27 Sep 2026 |
| Sprint-4 | 20 | 3 Days | 25 sept 2026 | 27 sept 2026 | 20 | 27 sept 2026 |

Velocity:

we have a 3-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day).

Average Velocity (AV) = Total Story Points / Sprint Duration
AV = 20 / 3 = 6.67 story points per day.

| Sprint | Story Points | Average Velocity (Points/Day) |
| --- | --- | --- |
| Sprint-1 | 20 | 6.67 |
| Sprint-2 | 20 | 6.67 |
| Sprint-3 | 20 | 6.67 |
| Sprint-4 | 20 | 6.67 |

Burndown Chart: